Risk Assessment
Risk	Response Strategy	Objectives	Likelihood	Impact
Not completing inventory management system (IMS) for deadline.	Work in agile method, set/keep pace with goals/milestones. Review progress each week.	Keep on track, maintain steady effort & complete project on time.	Low	High
IMS not adequate for project needs/requirements.	Plan database prior to creation, ensure it contains sufficient tables, fields & objects.	Database stores adequate data in proper schema for film store purpose.	Low	High
Java code cannot perform required actions in user stories.	Review code for errors, bugs & exceptions. Use a test-driven development strategy to catch & resolve issues early. Consider a minimum viable product if else fails.	Deliver working Java code for IMS user stories.	Moderate	High
Orders allowed for products by customers whos age < age rating.	Once initial minimum requirement is met, implement code that restricts orders of age restricted films for underage customers.	To keep business to BBFC standards.	Moderate	Low